Project Planning Phase

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID11922 |
| Project Name | Personal Expense Tracker Application |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint 1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Jagadeeshwaran |
|  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Arunyogesh M |
| Login | USN-3 | As a user, I can log into the application by entering email & password | 1 | High | Dhinesh M |
| Dashboard | USN-4 | Logging in takes to the dashboard for the logged user. | `2 | High | Harivishwesh K |
|  | Bug fixes, routine checks and improvisation by everyone in the team \*Intended bugs only | | | | |  |
| Sprint 2 | Workspace | USN-1 | Workspace for personal expense tracking | 2 | High | Harivishwesh K |
| Charts | USN-2 | Creating various graphs and statistics of customer’s data | 1 | Medium | Dhinesh M |
| Connecting to IBM DB2 | USN-3 | Linking database with dashboard | 2 | High | Arunyogesh M |
|  | USN-4 | Making dashboard interactive with JS | 2 | High | Jagadeeshwaran |
| Sprint-3 |  | USN-1 | Wrapping up the server side works of frontend | 1 | Medium | Dhinesh M |
| Watson Assistant | USN-2 | Creating Chatbot for expense tracking and for clarifying user’s query | 1 | Medium | Arunyogesh M |
| SendGrid | USN-3 | Using SendGrid to send mail to the user about their expenses | 1 | Low | Jagadeeshwaran |
|  | USN-4 | Integrating both frontend and backend | 2 | High | Harivishwesh K |
|  | Bug fixes, routine checks and improvisation by everyone in the team \*Intended bugs only | | | | |  |
| Sprint-4 | Docker | USN-1 | Creating image of website using docker/ | 2 | High | Arunyogesh M |
| Cloud Registry | USN-2 | Uploading docker image to IBM Cloud registry | 2 | High | Jagadeeshwaran |
| Kubernetes | USN-3 | Create container using the docker image and hosting the site | 2 | High | Harivishwesh K |
| Exposing | USN-4 | Exposing IP/Ports for the site | 2 | High | Dhinesh M |